3ttTE

GigaTrust QA Test Automation

Process Design Proposal

Prepared by: Chris Letcher

December 27, 2016

Table of Contents

Introduction	1

Requirements	5

Overview	2

Development	7

Implementation	9

Maintenance	9

Summary	9

GigaTrust Proprietary and Confidential

Unauthorized distribution or reproduction prohibited.

Copyright © 2017 GigaMedia Access Corporation. All rights reserved.

Introduction

GigaTrust Client software is our most challenging product to test in the QA department. Our current QA testing process is to manually test on Windows operating systems and Office combinations configured by the team member using Hyper-V and Virtual Box. Mobile testing is currently done using the physical device, or occasionally for Android, BlueStacks is employed. GTEP testing is also done 100% manually.

This proposal is to outline a new process to automate some of the testing to better test software before GA Release and to create more solid, dependable products. Ad hoc testing will still remain an integral part of the Regression testing process for all software, but automating some of the basic functionality tests will take a load off of the QA department and also remove human error from some testing processes.

The initial focus will be to start automating regression testing for GigaTrust Desktop Client software, beginning with the v10.5 branch or trunk. It is estimated that automation could replace about 35% of manual testing, but since the actual value of automating is the ability to test on all platform combinations, it actually would improve the overall depth of QA GTDC testing, not just lessen the load on the QA team. Not all current testing procedures can be, or should be automated. For example, any Localization testing will need to be completed manually. Additional examples could include any complex multiple AD RMS configuration, multiple policy protection testing and distribution group testing, which all may need to continue to be tested manually.

Implementation of the entire GTDC QA Automation process will take an anticipated 3-4 months to complete from the time the QA Automation machine is received and the software has been installed. This includes completing all testing scripts and processes. All test automation will need to be verified and updated on every new Release cycle to confirm reliability and relevance to the current product.

Overview

QA Automation will begin with GTDC test automation first, followed by Android GTMail, GT iOS and GTEP testing processes.

I have researched several different brands of QA automation software on the market and I chose Telerik Test Studio as the most logical solution. Telerik Test Studio allows for testing processes to be written/developed in Visual Studio in your choice of language and its integrated Visual Studio plug-in makes automation script development much simpler. Here is a list of the pros for Telerik Test Studio:

- Provides the ability to test Windows software, Android apps, iOS apps and Web UIs in one package.

- Supports multiple code language choices and supports C#.

- Integrates into Visual Studio with a plug-in.

- Includes a Storage, Scheduling and Execution server components.

- Allows custom scripting in Visual Studio.

Using a dedicated testing box will provide the best container for the testing design process and running test scenarios. The QA Automation Test computer will function as the development machine and also house the Test Studio roles: Storage Server, Scheduling Server and Execution Server as well as the central repository for test result log files. Test scripts will be run against virtual desktop clients on Hyper-V on the same machine. The QA box will also have the capability to test any client or server that is joined to Trusted Office. Finally the GigaTrust Log Client may be employed to log real-time testing events as they occur.

A solid state drive is desirable for base image files for Hyper-V as it will allow much quicker processing speeds and allow the maximum number of images to run at once. Non-solid state drives are adequate for snapshot storage and image backups. It will be necessary to test ALL OS and Office bit combinations. In addition, all base images should have base snapshots for On Premise, Managed User and Mixed mode Client configurations. The following list displays the proposed Hyper-V image formats and configurations:

- GigaTrust Desktop Testing –

  - Phase 1 – Installation, Uninstallation, Upgrades, Egg Test

  - Phase 2 – File protection, File Consumption (Client-to-Client)

  - Phase 3 – Email Classifications, Content Classifications, Legacy Protection and Configuration Settings

  - Phase 4 – Watermarks, Adobe, SharePoint and Registry Overrides

  - Phase 5 - TBD

- Desktop Image Management – Using Hyper-V the following images and snapshots will be configured for automated testing.

  - 6 Base images

    - Win7x64

    - Win7x86

    - Win8.1x64

    - Win8.1x86

    - Win10x64

    - Win10x86

- (27) Base Office Snapshots

- Win7x64 Office 2010 x64 Professional Plus

- Win7x64 Office 2010 x32 Professional Plus

- Win7x86 Office 2010 x32 Professional Plus

- Win7x64 Office 2013 x64 Professional Plus

- Win7x64 Office 2013 x32 Professional Plus

- Win7x86 Office 2013 x32 Professional Plus

- Win7x64 Office 2016 x64 Professional Plus

- Win7x64 Office 2016 x32 Professional Plus

- Win7x86 Office 2016 x32 Professional Plus

- Win8.1x64 Office 2010 x64 Professional Plus

- Win8.1x64 Office 2010 x32 Professional Plus

- Win8.1x86 Office 2010 x32 Professional Plus

- Win8.1x64 Office 2013 x64 Professional Plus

- Win8.1x64 Office 2013 x32 Professional Plus

- Win8.1x86 Office 2013 x32 Professional Plus

- Win8.1x64 Office 2016 x64 Professional Plus

- Win8.1x64 Office 2016 x32 Professional Plus

- Win8.1x86 Office 2016 x32 Professional Plus

- Win10x64 Office 2010 x64 Professional Plus

- Win10x64 Office 2010 x32 Professional Plus

- Win10x86 Office 2010 x32 Professional Plus

- Win10x64 Office 2013 x64 Professional Plus

- Win10x64 Office 2013 x32 Professional Plus

- Win10x86 Office 2013 x32 Professional Plus

- Win10x64 Office 2016 x64 Professional Plus

- Win10x64 Office 2016 x32 Professional Plus

- Win10x86 Office 2016 x32 Professional Plus

  - All or some of the Office snapshots should have branches for Adobe 10, 11 or DC.

  - All Office snapshots will branch into 4 base testing snapshots:

    - TO Joined On-premise.

    - GigaCloud Managed User.

    - TO Joined On-premise / GigaCloud - 1 User (Mixed Mode)

    - TO Joined On-premise / GigaCloud - 2 Users with different email accounts (Mixed Mode)

  - The images will have hardware configured as follows:

    - Win7 images – 4 CPUs / 1536 Mb RAM / 127GB Hard drive

    - Win8.1 images – 4 CPUs / 2048 Mb RAM / 127GB Hard drive

    - Win10 images – 8 CPUs / 3072 Mb RAM / 127GB Hard drive

- Test Accounts - The following Test User accounts will be needed:

  - Trusted Office – gtautomation1 – 27 @trustedoffice.com (Password Britain$1 – Never expires).

  - GigaCloud – Test Tenant with gtqaautomation1 – 27 @hotmail.com. (Password Britain$1)

- Resources - The plan is to run 27 tests concurrently if possible (60 GB RAM needed) Otherwise break the tests into Win7, Win8 and Win10 batches (9 each.)

- File and Email Protection - File and email protection and consumption tests will involve pairing up desktop images with another image to share protected content with each other. Unfortunately since there are an odd number (27), one client will have to do double duty.

Requirements

- Testing Software - Telerik “Test Studio” Visual Studio Plugin software license: Perpetual license - $3,499 / monthly - $249. Link: http://www.telerik.com/teststudio It is suggested that we purchase a perpetual license since it will be less than paying the monthly fee after 14 months. There is a 30 day free trial available which I have already downloaded to get familiar with the product.

- QA Automation Test Machine

  - 64 GB Ram

  - Intel® Core™ i7 processor(s)

  - 1-2 TB Solid State Drive (C)

  - 3 TB Standard Drives (D,E,F - Backup)

  - Windows 10 64 bit

  - Visual Studio 2015

  - Battery Backup (In case tests are in-progress and the power goes out.)

  - TO Domain Joined (automationda@trustedoffice.com)

  - Hyper-V enabled

  - Test Machine will serve as the Test Studio Storage, Scheduling and Execution Server.

- Licenses Required

  - Windows 7 - 2

  - Windows 8.1 - 2

  - Windows 10 – 3

  - Office 2010 Professional Plus - 9

  - Office 2013 Professional Plus - 9

  - Office 2016 Professional Plus – 9

  - Adobe – 10 / 11 / DC –TBD

  - Visual Studio 2015

Development

Development of QA Automation for Desktop clients will involve the following steps:

- Create all desktop images and base snapshots with backups.

- Use the Test Tools suite plugin with Visual Studio 2015. Install the Test Studio Storage, Scheduling and Execution roles on the QA Automation machine.

- Create a Automation Test Project repository in SVN.

- Start with Phase 1 test scripts which will include basic GTDC installation, uninstallation, upgrades and the Egg Test and successfully configure, test and run successfully on 1 image. Some scripts will be recorded, others will be written in C#.

- When complete, roll it out to the other images and modify where necessary.

- Begin Phase 2 test scripts which will include basic file protection and consumption between 2 clients.

- Begin Phase 3 test scripts design which will include Email Classifications, Content Classifications (Office 2013/16 Only), Legacy Protection and configuration settings.

- Begin Phase 4 test script design which will include PDF Watermarks, SharePoint testing and registry overrides. This will require Adobe configured images and the necessary licenses for the software version installed.

- Begin Phase 5 test scripts which will be determined at that time and will include specific testing scenarios that are deemed necessary to automate.

- Begin other phases for other GigaTrust products.

The table below lists the possible testing areas and phases in more detail:

| Phase | Test Category |  | Details |
| --- | --- | --- | --- |
| 1 | Installation/Uninstall/Upgrade |  |  |
| 1 |  |  | Clean Installation |
| 1 |  |  | with Office installed |
| 1 |  |  | Without Office installed |
| 1 |  |  | With Adobe installed |
| 1 |  |  | Uninstall |
| 1 |  |  | Upgrade |
| 4 |  |  | PDF-Only Version |
| 4 |  |  | Registry Overrides |
| 3 |  |  | Configuration Settings (Preferences) |
| 1 | Egg Test |  |  |
| 1 |  |  | Send unprotected emails. |
| 1 |  |  | Consume unprotected emails. |
| 1 |  |  | Consume files that have never been protected. |
| 2 | Templates |  |  |
| 2 | File Protection |  |  |
| 2 |  |  | Custom |
| 2 |  |  | Local Template |
| 2 |  |  | Enterprise Template |
| 2 |  |  | Legacy protection |
| 2 |  |  | Non-Legacy protection |
| 3 | Reprotection |  |  |
| 3 |  |  | Custom |
| 3 |  |  | Local Template |
| 3 |  |  | Enterprise Template |
| 2 | Unprotect |  |  |
| 2 |  |  | Custom |
| 2 |  |  | Local Template |
| 2 |  |  | Enterprise Template |
| 2 | File Consumption |  |  |
| 2 | Email Protection |  |  |
| 2 |  |  | Custom |
| 2 |  |  | Local Template |
| 2 |  |  | Enterprise Template |
| 3 | Email Classification |  |  |
| 3 |  |  | Local Rule |
| 3 |  |  | Enterprise Rule |
| 3 | Legacy protection |  |  |
| 2 | Non-Legacy protection |  |  |
| 3 | Replies and Forwards |  |  |
| 3 | Email Consumptions |  |  |
| 4 | Revoke Access |  |  |
| 4 |  |  | Revoke access to protected files. |
| 4 |  |  | Revoke access to protected emails. |
| 3 | Content Classification |  |  |
| 3 |  |  | Local Content Classification Policy |
| 3 |  |  | Enterprise Content Classification Policy |
| 4 | Watermarks |  |  |
| 4 |  |  | Adobe 10 |
| 4 |  |  | Adobe 11 |
| 4 |  |  | Adobe DC |
| 4 | SharePoint |  |  |
| 4 |  |  | SharePoint 2010 |
| 4 |  |  | SharePoint 2013 |
| 4 |  |  | SharePoint 2016 |
| 5 | Other |  | TBD |

Note: All components of GigaTrust Desktop Client software listed above have not yet been confirmed that the respective feature can be tested autonymously.

Implementation

Implementation of the QA Test Automation process will begin with the next trunk of GTDC software. A test plan will be created for regression testing when the appropriate release schedule is planned. Test results will be reported to the QA Manager on a daily or as needed basis.

GTDC software will be copied over to the test machine before any tests are run. Tests will be scheduled with the Scheduling Server component and executed by the Execution Server component included with Telerik Test Studio. Test result log files will be collected and inspected. If GigaTrust Log Client is used archiving will be turned on.

Any bugs or issues found will be reported and if necessary a SCR will be filed. Manual QA confirmation of the issue may be needed to narrow down the problem and provide any necessary log files, screen shots, etc. A new User in Redmine might need to be created: “QA Automation” to track the SCRs separately.

After Phase 4 is complete, Phase 5 will be started and the following phases will be created/started:

- Phase 6 – Android GTMail QA Test Automation development.

- Phase 7 – GigaTrust iOS QA Test Automation development.

- Phase 8 - GTEP QA Test Automation and Load Test development.

Maintenance

Each new release version will need to be tested with the current test scripts and they will need to be modified if necessary. In addition, all base snapshots will need to have any Windows updates installed at a regular interval.

Summary

Telerik Test Studio will provide GigaTrust QA department with a robust, scalable automated test platform leveraging current technology to streamline client and server product testing. The ability to apply testing scenarios to all Windows and Office configurations will increase the reliability of our GigaTrust Desktop Client software and improve it in the process. The same techniques can also be applied to our mobile client and server software (GTEP) thereby hopefully reducing bug reports from new and existing clients, and negate the need for many patch releases that we have needed to release in the past.

Again, this is just a proposal for developing a new QA Automated Testing process. I am open to all suggestions and feedback.